CineInvest – Sprint-wise Documentation

21-Day Sprint

Day 1 — Project & Dataset Foundation

- Read the project blueprint end-to-end.

- Confirmed the dataset: Movie Investment Efficiency & Portfolio Risk Analytics Dataset.

- Assessed dataset source credibility, licensing, and freshness.

- Created the GitHub repository with data/, sql/, notebooks/, dashboard/, and docs/.

- Submitted the Day 1 work log.

Day 2 — Problem Definition & Data Dictionary

- Restated the business problem and success metrics.

- Enumerated the project_dataset.csv file.

- Mapped all 51 approved dataset columns to their business meaning.

- Drafted the first version of the data dictionary.

Day 3 — Data Profiling

- Profiled row and column counts.

- Inspected data types.

- Logged missing-value counts for each column.

- Identified duplicates using movie_id.

Day 4 — Data Quality Assessment

- Detected data-type issues, including numeric-as-text and malformed dates.

- Checked invalid and out-of-range values in Revenue, Genre_Count, and Production_Company_Count.

- Checked inconsistent categories in Production_Companies, Primary_Production_Company, and Cast_Gender_Ratio.

- Documented findings in the profiling report.

Day 5 — Cleaning Plan

- Created the data-cleaning plan.

- Defined keep, drop, and imputation rules for affected columns.

- Finalized Cleaning Plan v1 and documented it in the project repository.

Days 6–10 — Excel & SQL Analysis

Day 6 — Excel Cleaning

- Opened project_dataset.csv in Excel.

- Applied filters and conditional formatting.

- Fixed data types and trimmed whitespace.

- Harmonized Production_Companies, Primary_Production_Company, and Cast_Gender_Ratio.

- Validated and reconciled row counts against the original dataset.

Day 7 — Excel Analysis

- Created pivot tables for:

  - Production_Companies

  - Primary_Production_Company

  - Cast_Gender_Ratio

- Analyzed Revenue, Genre_Count, and Production_Company_Count.

- Produced initial Excel summaries and dataset-grounded insights.

- Exported the cleaned Excel workbook to the repository.

Day 8 — SQL Data Preparation

- Loaded project_dataset.csv into SQL.

- Defined keys using movie_id.

- Reproduced cleaning operations in SQL, including null handling, deduplication, and data-type conversions.

- Committed the SQL schema.

Day 9 — SQL Analysis

- Created appropriate lookup joins.

- Performed aggregations for Revenue, Genre_Count, and Production_Company_Count.

- Grouped analysis by:

  - Production_Companies

  - Primary_Production_Company

  - Cast_Gender_Ratio

- Created KPI queries based on the project requirements.

Day 10 — Advanced SQL

- Created SQL views for the main KPIs.

- Applied window functions using Release_Date and Release_Year.

- Performed running totals, ranking, and lag/lead analysis.

- Committed the SQL folder with documentation.

Days 11–15 — Python, EDA & Statistical Analysis

Day 11 — Python Data Preparation

- Reproduced the cleaning process using Pandas.

- Asserted row counts and null counts against the cleaning plan.

- Created and committed the cleaning notebook.

Day 12 — Exploratory Data Analysis

- Performed EDA on:

  - Revenue

  - Genre_Count

  - Production_Company_Count

- Generated summary statistics and distributions.

- Performed segment analysis using:

  - Production_Companies

  - Primary_Production_Company

  - Cast_Gender_Ratio

- Derived date components from Release_Date and Release_Year.

Day 13 — Outlier & Visualization Analysis

- Performed outlier analysis on Revenue, Genre_Count, and Production_Company_Count.

- Used IQR and Z-score approaches.

- Created distribution, trend, comparison, and composition charts.

- Documented dataset-grounded insights.

Day 14 — Descriptive & Distribution Analysis

- Calculated descriptive statistics for Revenue, Genre_Count, and Production_Company_Count.

- Analyzed distributions using histograms, skewness, and kurtosis.

- Documented sampling and dataset limitations.

Day 15 — Correlation & Variance Analysis

- Created a correlation matrix for Revenue, Genre_Count, and Production_Company_Count.

- Performed variance analysis across:

  - Production_Companies

  - Primary_Production_Company

  - Cast_Gender_Ratio

- Performed statistical validation of the main hypothesis and documented limitations.

Days 16–18 — Power BI Dashboard

Day 16 — Data Model & KPIs

- Imported the cleaned dataset into Power BI.

- Defined the data model and relationships.

- Created DAX measures for the required KPIs.

- Created KPI cards for the main metrics.

Day 17 — Dashboard Development

Built three main dashboard areas:

Overview

- Executive-level KPIs and movie performance.

Trends

- Analysis using Release_Date and Release_Year.

Segments

- Analysis using Production_Companies, Primary_Production_Company, and Cast_Gender_Ratio.

Added:

- Production-company filters

- Primary production-company filters

- Cast gender ratio filters

- Drill-down functionality

- Interactive dashboard navigation

Day 18 — Dashboard Storytelling & Finalization

- Applied business-focused titles, annotations, and callouts.

- Improved dashboard theme, spacing, and layout.

- Added and refined tooltips.

- Performed an accessibility review.

- Exported the .pbix file and dashboard screenshots for the repository.

Days 19–21 — Insights, Documentation & Final Submission

Day 19 — Insights & Data Quality Documentation

- Wrote final business insights and recommendations tied to project KPIs.

- Documented dataset limitations.

- Produced the cleaning log.

- Compared before-and-after row counts and documented cleaning actions.

Day 20 — Documentation & Portfolio

- Finalized the data dictionary.

- Finalized the README.

- Added purpose comments to SQL and Python files.

- Created dashboard documentation covering measures and page purposes.

- Assembled portfolio artifacts.

Day 21 — Final Presentation & Submission

- Rehearsed the complete final presentation.

- Prepared the business and technical narrative.

- Prepared technical defence covering:

  - Data cleaning

  - SQL

  - Statistical analysis

  - Power BI

  - Dashboard design

- Reviewed final project links and portfolio artifacts.

- Prepared the final submission with repository, dashboard, and portfolio links.

Sprint Summary

Business Understanding → Dataset Assessment → Data Profiling → Cleaning → Excel Analysis → SQL Analysis → Python/EDA → Statistical Analysis → Power BI Modeling → KPI Development → Dashboard → Insights → Recommendations → Documentation → Final Presentation & Submission